PRODUCT REQUIREMENTS DOCUMENT

ConsentHub

HIPAA/GDPR Consent Management Platform

for Microsoft Dynamics 365

Prepared for: TAS Incorporated

Version 2.1 | February 2026

CONFIDENTIAL

📎 See also: ConsentHub_Diagrams.html for interactive architecture diagrams

# Table of Contents

Table of Contents	1

1. Executive Summary	1

1.1 Product Vision	1

1.2 Market Opportunity	1

1.3 Success Metrics	1

2. Infrastructure & Compliance	1

2.1 The Compliance Reality	1

2.2 PHI vs PII: What ConsentHub Actually Stores	1

2.3 Database Tier Options	1

2.4 Phased Infrastructure Approach	1

2.5 Full Production Cost Breakdown	1

3. Technology Stack	1

3.1 Complete Stack Overview	1

4. API Documentation	1

4.1 Authentication	1

Staff Login (Azure AD SSO)	1

Patient Portal (Magic Link)	1

4.2 Consent Management	1

Capture Consent	1

Validate Consent	1

4.3 Dynamics 365 Webhook	1

4.4 Custom Fields on Dynamics Contact	1

5. User Personas	1

6. Application Pages	1

6.1 Admin Portal	1

6.2 Patient Portal	1

7. Development Timeline	1

# 1. Executive Summary

## 1.1 Product Vision

ConsentHub enables healthcare organizations to capture, manage, validate, and audit patient consent with full HIPAA/GDPR compliance, seamlessly integrated into their existing Microsoft Dynamics 365 CRM workflow.

## 1.2 Market Opportunity

OneTrust dominates the consent management space at $1,000-5,000+/month but isn't healthcare-specific or Dynamics-native. Mid-market healthcare organizations need an affordable, purpose-built solution.

- Price Point: $600-2,000/month (60-80% below enterprise alternatives)

- Target Market: Healthcare organizations with 20-500 employees using Dynamics 365

- TAS Advantage: Existing healthcare client relationships and Dynamics expertise

## 1.3 Success Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| API Response Time | < 500ms P95 | Consent validation endpoint |
| Dynamics Sync Latency | < 5 seconds | Consent capture to CRM update |
| System Uptime | 99.9% | Monthly SLA |
| Audit Report Generation | < 30 seconds | 10,000 record export |

# 2. Infrastructure & Compliance

This section is critical for understanding the operational requirements of ConsentHub as a SaaS product.

## 2.1 The Compliance Reality

ConsentHub stores patient contact information (names, emails, phone numbers) linked to consent preferences. While this is technically PII (Personally Identifiable Information) rather than PHI (Protected Health Information), most healthcare organizations require security compliance from all vendors touching patient data.

⚠️ What Healthcare Customers Typically Require: - SOC2 Type II attestation from all vendors handling patient data - Security questionnaire completion (often 100+ questions) - Business Associate Agreement (BAA) even for non-PHI data - Annual security review and penetration testing

## 2.2 PHI vs PII: What ConsentHub Actually Stores

| Data Type | Classification | HIPAA Status |
| --- | --- | --- |
| Patient name, email, phone | PII | Not PHI |
| Marketing consent preferences | PII | Not PHI |
| Consent timestamps, signatures | PII | Not PHI |
| NOT stored: diagnoses, treatments, conditions | N/A | Would be PHI |

Key distinction: PHI requires a link to health condition, treatment, or payment for care. Consent preferences alone do not constitute PHI. However, customers may still require SOC2.

## 2.3 Database Tier Options

The primary database provider (Supabase) offers tiers with different compliance certifications:

| Tier | Cost | Key Features | Compliance |
| --- | --- | --- | --- |
| Free | $0/mo | 500MB DB, pauses after 7 days | None |
| Pro | $25/mo | 8GB DB, daily backups | None |
| Team | $599/mo | Pro + SSO/SAML, priority support | SOC2 Type II |
| Enterprise | Custom | Dedicated infrastructure | HIPAA BAA available |

## 2.4 Phased Infrastructure Approach

Infrastructure costs can scale with business growth:

| Phase | Database Tier | Total Infra/mo | When |
| --- | --- | --- | --- |
| Development | Free ($0) | ~$50 | Building & testing (weeks 1-10) |
| Pilot Launch | Pro ($25) | ~$135 | First customers (no SOC2 required) |
| Production Scale | Team ($599) | ~$710 | When customers require SOC2 |

## 2.5 Full Production Cost Breakdown

| Service | Cost | Purpose |
| --- | --- | --- |
| Supabase Team | $599 | Database + SOC2 |
| Azure App Service (B2) | $55 | Application hosting |
| Upstash Redis | $10 | Job queue, caching |
| Resend (Email) | $20 | Magic links, notifications |
| Sentry (Monitoring) | $26 | Error tracking |
| Total (SOC2 Production) | ~$710/mo |  |

# 3. Technology Stack

ConsentHub uses a modern, production-ready architecture optimized for healthcare compliance and Dynamics 365 integration.

## 3.1 Complete Stack Overview

| Category | Technology | Purpose & Rationale |
| --- | --- | --- |
| Frontend | Next.js 16 | React framework with App Router, Server Components, API routes |
|  | React 18 | UI library with hooks, concurrent rendering |
|  | TypeScript 5 | Type safety, better IDE support, fewer runtime errors |
|  | Tailwind CSS + shadcn/ui | Utility-first CSS, accessible component library |
| Backend | Supabase Edge Functions | Serverless TypeScript functions, auto-scaling |
|  | BullMQ | Job queue for Dynamics sync, PDF gen, emails |
|  | Upstash Redis | Serverless Redis for queue, caching, rate limiting |
|  | Zod | Runtime schema validation for API requests |
| Database | PostgreSQL 15 | Primary database via Supabase, JSONB, full-text search |
|  | Row Level Security | Multi-tenant data isolation at database level |
|  | Database Triggers | Audit log immutability (blocks UPDATE/DELETE) |
| Infra | Docker | Containerization for consistent dev/prod environments |
|  | Azure App Service | Container hosting on TAS Azure subscription |
|  | GitHub Actions | CI/CD pipeline: test, build, deploy on push |
| Integration | Dynamics Dataverse API | RESTful API for Contact CRUD, custom fields |
|  | OAuth 2.0 | Server-to-server auth with Azure AD |
|  | Dynamics Webhooks | Real-time Contact change notifications |

# 4. API Documentation

All endpoints require authentication except where noted. Requests and responses use JSON.

## 4.1 Authentication

### Staff Login (Azure AD SSO)

GET /api/auth/azure

Initiates Azure AD OAuth flow. Redirects to Microsoft login.

| GET /api/auth/azure/callback |  |
| --- | --- |
| Handles OAuth callback, exchanges code for tokens, creates session. |  |
| Response | { "user": { "id": "uuid", "email": "sarah@clinic.com", "role": "staff", "organization_id": "uuid" }, "session": { "access_token": "eyJhbG...", "expires_at": "2026-02-03T12:00:00Z" } } |

### Patient Portal (Magic Link)

| POST /api/portal/auth/magic-link |  |
| --- | --- |
| Sends passwordless login link to patient email. |  |
| Request | { "email": "patient@example.com" } |
| Response | { "success": true, "message": "Check your email" } |

## 4.2 Consent Management

### Capture Consent

| POST /api/consents |  |
| --- | --- |
| Creates new consent record with signature. |  |
| Request | { "patient_id": "uuid", "template_id": "uuid", "channels": ["email", "sms"], "signature_data": { "type": "drawn", "svg": "<svg>...</svg>" } } |
| Response | { "id": "uuid", "status": "active", "granted_at": "2026-02-03T10:30:00Z", "expires_at": "2027-02-03T10:30:00Z", "dynamics_sync_status": "pending" } |

### Validate Consent

| POST /api/consents/validate |  |
| --- | --- |
| Check if patient has valid consent for type. |  |
| Request | { "patient_id": "uuid", "consent_type": "marketing_email" } |
| Response | // Valid: { "valid": true, "expires_at": "2027-02-03T10:30:00Z" } // Invalid: { "valid": false, "reason": "expired" } |

## 4.3 Dynamics 365 Webhook

| POST /api/dynamics/webhook |  |
| --- | --- |
| Receives Contact change notifications from Dynamics 365. |  |
| Request | { "event": "create", "entity": "contact", "data": { "contactid": "guid", "firstname": "John", "emailaddress1": "john@example.com" } } |
| Response | { "received": true } // Validates X-Dynamics-Signature header (HMAC-SHA256) |

## 4.4 Custom Fields on Dynamics Contact

| Field | Type | Description |
| --- | --- | --- |
| ch_marketing_email | Boolean | Active email marketing consent |
| ch_marketing_sms | Boolean | Active SMS consent |
| ch_consent_date | DateTime | Most recent consent grant date |
| ch_consent_expires | DateTime | Earliest consent expiration |
| ch_consent_status | OptionSet | Active, Partial, Expired, None |

# 5. User Personas

Key user types for ConsentHub:

- Sarah Chen (Healthcare Staff) – Front-desk coordinator, captures consent during patient check-in

- Michael Torres (Compliance Officer) – Generates audit reports, ensures HIPAA compliance, manages templates

- Maria Garcia (Patient) – Manages preferences via self-service portal, downloads consent history

# 6. Application Pages

## 6.1 Admin Portal

- /login – Azure AD SSO authentication

- /dashboard – Metrics, recent activity, charts

- /patients – List with search, filter, pagination

- /patients/:id – Detail with consent history, audit trail

- /consents – List with status filters, detail modal

- /templates – Consent template CRUD, preview

- /audit – Searchable log, checksum verification, export

- /reports – Generate compliance reports, download PDF/ZIP

- /settings – Organization, users, Dynamics config

## 6.2 Patient Portal

- /portal/verify – Magic link landing page

- /portal/preferences – Channel toggles (email, SMS, phone, mail)

- /portal/history – Consent history with PDF downloads

# 7. Development Timeline

12 weeks from kick-off to production. See ConsentHub_Proposal_v2.docx for detailed milestones.

— End of Document —

📎 See also: ConsentHub_Diagrams.html, ConsentHub_Proposal_v2.docx